## HKSYU Enhancement – Function Detail and Timeline

Set up new testing environment with live site data

| Item | Development timeline |
| --- | --- |
| Item 1 | 5 days |
| Item 2 | 10 days |
| Item 3 | 2 days |
| Total | 17 days |

Development Start Date - 27 Jan 2026 to 23 Feb 2026

Client UAT Date -   24 Feb 2026

### Item 1: Rename URL and Menu Name (Dynamic Page & Menu Management) - 5 days

Function Details

- Dynamic URL & Menu Name

  - All pages’ URLs and menu display names will be converted to dynamic fields.

  - CMS users can:

    - Edit existing page URLs.

    - Edit menu names without affecting page content.

- Menu Bar Management

  - CMS will allow administrators to:

    - Edit existing menu items (name, URL).

### Item 2: Subpage Management (Clone & Template Function) - 10 days

Function Details

1. Clone Existing Subpage

CMS users can select most of existing subpages and clone it.

  - CMS users can create new content based on cloned templates.

  - Content remains fully editable after creation.

  - Cloned subpage will copy:

    - Page layout and structure

    - Content blocks

    - SEO settings

The following subpages can be cloned; however, certain sections will not be included because they are dynamically separated sections:

## Teaching Excellence Award (Will not include Award Winners Section)

## Student Project Award (Will not include Award Winners Section)

- Our Learning Management System Moodle (Will not include Video Guidelines Section)

- ATLC Workshops ( Will not include Event list section)

- Useful Resources for Teachers and Students (Will not include Useful Resources for Students section)

The following subpages cannot be cloned:

- Resources

- Forms

### Plagiarism Quiz

The following subpages can be cloned with all sections:

- Vision and Mission

- Staff Information

# General Guidelines For Course Design

# Graduate Attributes

- The Quality Assurance Comittee

- The Programme Validation and Review Committee

- HKSYU ChatGPT

- Guidelines on the Use of Generative AI in Teaching, Learning, and Assessment

- External Examiners

- Others Information

## External Examiners

- News and Resources

- The Hong Kong Council for Accreditation of Academic & Vocational Qualifications

- Video Management and Conferencing platform

- Classroom Responses Systems

- Production of multimedia teaching resources

- Gamification

- Tips for Effective Blended Teaching

- Extended Reality (XR) in Teaching and Learning

- EDVR

# The E-Learning Practicum Scheme

# Other professional development courses, conferences, and seminars

- Useful Tips of Academic Honesty for Teachers and Students

- Examples of Plagiarism

- QESS Projects

- Teaching and Learning Projects

### Item 3: Display Logic & Sorting Control for ALTC Workshop Page - 2 days

Target Page: https://tldo.hksyu.edu/altc-workshop

Function Details

- Manual Sorting

  - The CMS will provide a drag-and-drop interface within the event management list.

  - Administrators can reorder events by dragging an event item to the desired position.

  - The frontend event listing will reflect the same sequence as defined in the CMS.

  - CMS user can sort all events in backend but can’t sort depend on category (like Professional Development Programme (PDP) Workshops, Teaching Excellence Series, Technology in Teaching Series, Coffee Talk, etc.)